## Slide 1: Evolutionary Model

## Slide 2: Evolutionary Model
Evolutionary model:
  The system is broken down into several modules which can be incrementally implemented and delivered.
First develop the core modules of the system.
The initial product skeleton is refined into increasing levels of capability:
  by adding new functionalities in successive versions.

## Slide 3: Evolutionary Model (CONT.)
Successive version of the product:
  functioning systems capable of performing some useful work.
  A new release may include new functionality:
    also existing functionality in the current release might have been enhanced.

## Slide 4: Evolutionary Model (CONT.)
A
B
C
A
A
B

## Slide 5
Version n
Design
Code
Test
Deploy
Version n-1
Design
Code
Test
Deploy
Version 1
Design
Code
Test
Deploy
Version 2
Requirement Specification
Final software

## Slide 6: Advantages of Evolutionary Model
Users get a chance to experiment with a partially developed system:
  much before the full working version is released,
Helps finding exact user requirements:
  much before fully working system is developed.
Core modules get tested thoroughly:
  reduces chances of errors in final product.

## Slide 7: Disadvantages of Evolutionary Model
Often, difficult to subdivide problems into functional units:
  which can be incrementally implemented and delivered.
  evolutionary model is useful for very large problems,
    where it is easier to find modules for incremental implementation.

## Slide 8: Question
Evolutionary Model are:
A) Iterative
B) Non Linear
C) Non Repetitive
D) Discontinues

## Slide 9: Evolutionary Model with Iteration
Many organizations use a combination of iterative and incremental development:
  a new release may include new functionality
  existing functionality from the current release may also have been modified.

## Slide 10: Evolutionary Model with iteration
Several advantages:
  Training can start on an earlier release
    customer feedback taken into account
  Markets can be created:
    for functionality that has never been offered.
  Frequent releases allow developers to fix unanticipated problems quickly.

## Slide 11: Spiral Model

## Slide 12: Spiral Model
Proposed by Boehm in 1988.
Each loop of the spiral represents a phase of the software process:
  the innermost loop might be concerned with system feasibility,
  the next loop with system requirements definition,
  the next one with system design, and so on.
There are no fixed phases in this model, the phases shown in the figure are just examples.

## Slide 13: Spiral Model (CONT.)
The team must decide:
  how to structure the project into phases.
Start work using some generic model:
  add extra phases
    for specific projects or when problems are identified during a project.
Each loop in the spiral is split into four sectors (quadrants).

## Slide 14: Spiral Model (CONT.)
Determine Objectives
Identify & Resolve Risks
Develop Next Level of Product
Review and plan for next phase

## Slide 15: Objective Setting (First Quadrant)
Identify objectives of the phase,
Examine the risks associated with these objectives.
  Risk:
    any adverse circumstance that might hamper successful completion of a software project.
Find alternate solutions possible.

## Slide 16: Risk Assessment and Reduction (Second Quadrant)
For each identified project risk,
  a detailed analysis is carried out.
Steps are taken to reduce the risk.
For example, if there is a risk that the requirements are inappropriate:
  a prototype system may be developed.

## Slide 17: Spiral Model (CONT.)
Development and Validation (Third quadrant):
  develop and validate the next level of the product.
Review and Planning (Fourth quadrant):
  review the results achieved so far with the customer and plan the next iteration around the spiral.
With each iteration around the spiral:
  progressively more complete version of the software gets built.

## Slide 18: Spiral Model as a meta model
Subsumes all discussed models:
  a single loop spiral represents waterfall model.
  uses an evolutionary approach --
    iterations through the spiral are evolutionary levels.
  enables understanding and reacting to risks during each iteration along the spiral.
  uses:
    prototyping as a risk reduction mechanism
    retains the step-wise approach of the waterfall model.

## Slide 19: Question
Which is the most important feature of spiral model?
A) Quality Management
B) Risk Management
C) Performance Management
D) Efficiency Management

## Slide 20: Comparison of Different Life Cycle Models
Iterative waterfall model
  most widely used model.
  But, suitable only for well-understood problems.
Prototype model is suitable for projects not well understood:
  user requirements

## Slide 21: Comparison of Different Life Cycle Models (CONT.)
Evolutionary model is suitable for large problems:
  can be decomposed into a set of modules that can be incrementally implemented,
  incremental delivery of the system is acceptable to the customer.
The spiral model:
  suitable for development of technically challenging software products that are subject to several kinds of risks.

## Slide 22: Spiral Model is proposed by
A. Boehm
B. Winston
C. Royce
D. Dexter